APPENDIX A – PROJECT PLAN

Old Project Plan (for mid-term review)

Deliverables	Deshpande, Amol	Peshave, Akshay
Training set identification	a	a
Elementary prediction model design	a	a
Possible approaches for cross-domain inference	a	a

Project Plan (for final deliverables)

Tasks f/ Deshpande, Amol	Deadline
Implement module for math concept look-up in AMS MSC	Apr-22

Tasks f/ Peshave, Akshay	Deadline
Extraction of abstracts, user keywords and CCS classification from ACM Papers (PDF)	Apr-22
Implement tags extraction from abstract using Alchemy API	Apr-24

Collective Tasks	Deadline
Creation of training-set and test-set using above modules	Apr-29
Generating classifier model	May-03
Experimental analysis and validation of model	May-08
Final Project Report	May-10